CORTEXEDGE

Adaptive Hybrid Edge AI Runtime for Large Language Models

Step-by-Step Implementation and Research Execution Plan

| Programme | B.Tech |
| --- | --- |
| Project Type | Edge AI / Systems Research |
| Primary Platforms | Raspberry Pi 5 and Android |
| Recommended Duration | 12 weeks |

Prepared as a practical guide for implementation, experimentation and publication-quality evaluation.

# Executive Summary

CortexEdge should be developed as an edge-AI runtime rather than a simple chatbot. Its main contribution is an adaptive decision engine that chooses the most suitable execution route for every request: a small local model, a larger local model, local retrieval-augmented generation (RAG), or cloud fallback. The decision must consider query difficulty, latency, memory, energy, privacy, network availability and expected answer quality.

Recommended research contribution: A quality-constrained, resource-aware routing system that selects the least expensive execution route capable of meeting a required response-quality target.

## Project Success Criteria

Run open-source language models reliably on Raspberry Pi and Android hardware.

Reduce average latency, energy consumption and cloud usage compared with fixed-model baselines.

Maintain acceptable answer quality using quality-aware routing.

Support local document answering, offline speech input and offline speech output.

Produce reproducible experiments, ablation studies and a clearly documented codebase.

## Recommended Final Title

CortexEdge: Quality-Constrained and Resource-Aware Adaptive Orchestration of Large Language Models Across Mobile, Edge and Cloud Platforms

# 1. Define the Research Scope

The project should begin with a precise and measurable problem definition. Avoid implementing many features before the routing problem is clearly defined.

## 1.1 Core Execution Routes

| Route | Purpose | Typical Use |
| --- | --- | --- |
| Small local model | Fast and energy-efficient responses | Greetings, definitions, short factual queries |
| Medium local model | Higher reasoning and response quality | Technical explanations, summarization, moderate reasoning |
| Local RAG | Grounded answers from private documents | Institutional documents, manuals, notes and reports |
| Cloud fallback | Difficult or resource-intensive tasks | Complex reasoning, long-context tasks, current information |

## 1.2 Research Questions

Can adaptive routing reduce latency and energy compared with always using the largest local model?

Can CortexEdge preserve response quality while reducing dependence on cloud inference?

How accurately can the router identify the lowest-cost model that can answer a request adequately?

When should the system use local RAG instead of a larger language model?

How should routing change when memory, temperature, battery or network conditions deteriorate?

## 1.3 Optimization Objective

For each candidate route, calculate a weighted cost based on latency, energy, memory, cloud cost and privacy risk, while rewarding response quality. The router should select the minimum-cost route that satisfies system constraints and the minimum quality requirement.

Practical interpretation: A small model is preferred when it gives nearly the same quality as a larger or cloud model. A larger route is used only when the smaller route is unlikely to satisfy the required quality.

# 2. System Architecture

The complete system consists of input processing, policy control, query analysis, adaptive routing, model execution, optional retrieval, caching, monitoring and output generation.

Voice or text input ↓ Input and privacy policy manager ↓ Query feature and complexity extractor ↓ Adaptive request router ┌────────┬──────────┬─────────────┐ ↓ ↓ ↓ ↓ Small LLM Medium LLM Local RAG Cloud model └────────┴──────────┴─────────────┘ ↓ Response cache, logger and evaluator ↓ Text output or offline TTS

## 2.1 Routing Inputs

| Category | Examples |
| --- | --- |
| Prompt features | Token count, sentence count, task type, code or mathematics indicators, reasoning depth, retrieval need |
| Device state | Free RAM, CPU load, temperature, battery level, currently loaded model |
| Network state | Connectivity, round-trip time, bandwidth and cloud availability |
| Policy constraints | Offline-only mode, privacy level, latency preference and quality preference |

# 3. Hardware and Software Stack

## 3.1 Recommended Hardware

| Component | Recommendation |
| --- | --- |
| Primary edge device | Raspberry Pi 5 with 8 GB RAM |
| Storage | 64 GB or larger high-speed microSD; preferably USB 3 SSD for model files |
| Cooling | Active cooler or fan to avoid thermal throttling |
| Audio | USB microphone and speaker or headphones |
| Power measurement | USB power meter for initial testing; INA219 or INA226 for logged measurements |
| Secondary platform | Android phone with ARM64 processor, Android 10 or later and at least 6 GB RAM |
| Development system | Laptop or desktop with 16 GB RAM, Python, Git, CMake and Android Studio |

## 3.2 Recommended Software

| Layer | Tool |
| --- | --- |
| Local LLM runtime | llama.cpp |
| Model format | GGUF |
| API | FastAPI and Uvicorn |
| Initial user interface | Streamlit |
| Android application | Kotlin and Jetpack Compose |
| Speech-to-text | whisper.cpp |
| Text-to-speech | Piper or Android offline TTS |
| Embeddings | sentence-transformers or ONNX Runtime |
| Vector search | FAISS |
| Fine-tuning | Transformers, PEFT and TRL |
| Experiment tracking | MLflow |
| Monitoring | psutil, vcgencmd and INA219/INA226 |
| Data storage | SQLite or DuckDB |
| Testing | pytest |
| Version control | GitHub |

# 4. Phase 1 — Environment Setup and First Local Model

Goal: Prepare the Raspberry Pi and confirm that one quantized model can run reliably.

Actions: Install 64-bit Raspberry Pi OS, system packages, Python virtual environment, llama.cpp and monitoring libraries.

Deliverable: A local model that answers prompts with recorded load time, latency, memory usage and temperature.

sudo apt update && sudo apt full-upgrade -y sudo apt install -y git git-lfs cmake build-essential python3-pip python3-venv ffmpeg libopenblas-dev sqlite3 python3 -m venv .venv source .venv/bin/activate pip install fastapi uvicorn pydantic psutil pandas numpy requests scikit-learn sentence-transformers faiss-cpu diskcache mlflow pytest streamlit

# 5. Phase 2 — Two-Model Benchmarking

Goal: Create a small-model and medium-model hierarchy.

Actions: Select two instruction-tuned models, test Q8, Q5 and Q4 quantization, and use identical prompts and generation settings.

Recommended starting models: Small tier: SmolLM2-360M-Instruct or Qwen2.5-0.5B-Instruct. Medium tier: a suitable 1–3B instruction model that fits the hardware and licence requirements.

Deliverable: A benchmark table covering time to first token, tokens per second, total latency, peak RAM, temperature and response quality.

# 6. Phase 3 — Persistent Inference Service

Goal: Avoid loading the model for every request.

Actions: Run persistent llama-server processes or implement a model manager that loads and unloads models according to available memory.

Deliverable: Stable local REST endpoints for small and medium models.

# 7. Phase 4 — Rule-Based Router

Goal: Create the first transparent routing baseline.

Actions: Extract prompt, device, network and policy features. Define task classes and initial routing thresholds.

Deliverable: A router that selects small, medium, local RAG or cloud routes and records the reason for every decision.

# 8. Phase 5 — Routing Dataset

Goal: Collect supervised data for learning the routing policy.

Actions: Prepare 1,000–2,000 prompts across simple, technical, document-grounded, coding, mathematical and multi-step reasoning tasks. Execute each prompt on every candidate route.

Deliverable: A structured dataset containing route-level latency, memory, energy, quality and the selected best route.

# 9. Phase 6 — Learned Router

Goal: Replace fixed thresholds with a lightweight predictive model.

Actions: Train logistic regression, decision tree, random forest and gradient-boosted models. Select the simplest model that gives strong performance.

Deliverable: A router with routing accuracy, macro F1, quality regret, average energy and cloud-use statistics.

# 10. Phase 7 — Local RAG

Goal: Answer questions from private or domain-specific documents without cloud transmission.

Actions: Extract text, clean documents, split them into overlapping chunks, generate embeddings, store them in FAISS and retrieve the most relevant chunks before generation.

Deliverable: A local document-question-answering pipeline with retrieval recall, answer faithfulness and citation checks.

# 11. Phase 8 — Caching and Cloud Fallback

Goal: Reduce repeated computation and maintain service under difficult tasks.

Actions: Implement exact and semantic caches. Add cloud fallback with timeout, retry and circuit-breaker controls.

Deliverable: Measured cache hit rate, latency saved, energy saved and controlled fallback behaviour.

# 12. Phase 9 — Offline Speech

Goal: Enable natural interaction without continuous internet.

Actions: Use whisper.cpp for speech recognition and Piper or Android offline TTS for speech output. Begin with a small STT model.

Deliverable: End-to-end voice query, local routing and spoken response.

# 13. Phase 10 — Android Integration

Goal: Extend CortexEdge to mobile and cooperative edge execution.

Actions: First build an Android client for the Raspberry Pi API. Then add an on-device small model and finally implement phone–Pi–cloud routing.

Deliverable: An Android application capable of local, Pi-assisted and cloud execution according to policy and resource state.

# 14. Phase 11 — Fine-Tuning

Goal: Improve behaviour for one clearly defined application domain.

Actions: Perform LoRA or QLoRA on a GPU workstation or cloud notebook, merge the adapter, convert to GGUF, quantize and deploy. Compare against RAG before claiming improvement.

Deliverable: A controlled comparison among base model, fine-tuned model, base model with RAG and fine-tuned model with RAG.

# 15. Phase 12 — Full Evaluation

Goal: Demonstrate the value of adaptive routing scientifically.

Actions: Run all baselines, ablations, energy measurements, quality evaluations and statistical analyses.

Deliverable: Reproducible result tables, plots, demo video, final report and manuscript draft.

# 16. Router Design Details

## 16.1 Suggested Task Classes

| Class | Description |
| --- | --- |
| 0 | Greeting or simple command |
| 1 | Simple factual question |
| 2 | Summarization, rewriting or translation |
| 3 | Document-grounded question |
| 4 | Coding or mathematics |
| 5 | Multi-step reasoning |
| 6 | Safety-critical or high-accuracy request |

## 16.2 Initial Rule Logic

if offline_only or private_data: use local RAG when documents are required otherwise choose small or medium local model elif free RAM is low or temperature is high: choose the small model or cloud if permitted elif the request requires documents: use local RAG elif complexity is low: use the small model elif complexity is moderate: use the medium model else: use cloud fallback

## 16.3 Learned Router Inputs and Outputs

| Input Group | Features |
| --- | --- |
| Prompt | Length, task class, code indicator, mathematics indicator, reasoning score and retrieval need |
| Device | Available RAM, CPU utilization, temperature, battery and current model |
| Network | Connectivity, latency, bandwidth and cloud availability |
| Policy | Privacy level, offline mode, quality priority and latency priority |

Recommended output classes: small, medium, local-RAG-small, local-RAG-medium and cloud.

# 17. Dataset and Experiment Logging

Every prompt must be executed on all candidate routes during dataset creation. The same prompt, system message and generation parameters must be used to ensure a fair comparison.

| Field | Examples |
| --- | --- |
| Prompt metadata | Prompt ID, task class, token count and privacy level |
| Route metrics | Latency, time to first token, token rate, peak RAM and energy |
| Quality metrics | Automatic score, human rating, hallucination and faithfulness |
| System state | Temperature, CPU load, free memory and network condition |
| Decision label | Best route under the selected quality and cost constraints |

Best-route labelling rule: First retain routes whose quality is within a small tolerance of the best observed quality. Among those routes, select the one with the lowest weighted system cost.

# 18. Evaluation Framework

## 18.1 Baselines

| System | Description |
| --- | --- |
| Small-only | Every prompt uses the small local model |
| Medium-only | Every prompt uses the medium local model |
| Cloud-only | Every prompt uses the cloud model |
| Length threshold | Prompt length alone determines the route |
| Rule-based CortexEdge | Prompt, policy and device-state rules |
| Learned CortexEdge | Classifier-based adaptive routing |
| Complete CortexEdge | Learned router with RAG, cache and fallback |

## 18.2 Metrics

Routing accuracy and macro F1-score.

Mean, median and 95th-percentile response latency.

Time to first token and token generation speed.

Peak memory and model-switching overhead.

Energy consumed per query after subtracting idle energy.

Response quality and quality regret.

Cloud offloading percentage and local completion percentage.

Failure rate and constraint-violation rate.

## 18.3 Ablation Studies

| Experiment | Removed Component |
| --- | --- |
| A1 | Semantic cache |
| A2 | RAG |
| A3 | Device-state features |
| A4 | Network-state features |
| A5 | Cloud fallback |
| A6 | Learned router |
| A7 | Multiple models |
| A8 | Quantization |
| A9 | Quality constraint |

# 19. Response-Quality Evaluation

| Task | Recommended Metrics |
| --- | --- |
| Summarization | ROUGE-1, ROUGE-2, ROUGE-L and BERTScore |
| Question answering | Exact match, token F1 and semantic similarity |
| Code generation | Compilation success and test-case pass rate |
| RAG | Retrieval recall@k, context precision, faithfulness and citation correctness |
| General responses | Human rubric for correctness, completeness, relevance, clarity and hallucination |

Use at least two human evaluators for a representative sample and report inter-rater agreement where feasible.

# 20. Energy and Resource Measurement

Log CPU utilization, process memory, temperature, network traffic and generated tokens at regular intervals.

Use a USB power meter for initial checks and INA219/INA226 for continuous voltage-current logging.

Calculate energy as the time integral of power and subtract idle-device energy for the query interval.

For Android, combine Android Studio Profiler or Perfetto with external power measurements for stronger validation.

Measurement discipline: Report averages together with variability. Use repeated trials, identical prompts and controlled thermal conditions.

# 21. Privacy, Security and Reliability

| Policy | Required Behaviour |
| --- | --- |
| Public | Cloud use permitted |
| Private | Local model and local RAG only |
| Restricted | No cloud, no cache, no prompt logging and encrypted local storage |
| Ephemeral | Process in memory and delete temporary data immediately |

## 21.1 Minimum Controls

Bind model servers to localhost unless remote access is required.

Protect the API with authentication and use HTTPS between phone and Raspberry Pi.

Separate performance logs from raw prompt content.

Encrypt private document storage and remove sensitive temporary files.

Add graceful fallback for out-of-memory errors, model failures, cloud timeouts and network loss.

Use a circuit breaker to temporarily disable repeatedly failing cloud routes.

# 22. Twelve-Week Execution Schedule

| Week | Main Work | Expected Output |
| --- | --- | --- |
| 1 | Environment and first model | Working Raspberry Pi inference and baseline measurements |
| 2 | Two-model and quantization benchmark | Comparative performance table |
| 3 | API and monitoring | Persistent inference service and logger |
| 4 | Rule-based routing | Functional multi-route prototype |
| 5 | Prompt dataset | 1,000+ prompts and automated batch runner |
| 6 | Learned router | Trained classifier and routing metrics |
| 7 | Local RAG | Document ingestion and grounded answering |
| 8 | Cache and cloud fallback | Exact/semantic cache and robust fallback |
| 9 | Offline speech | STT–router–TTS demonstration |
| 10 | Android integration | Mobile client and on-device small model where feasible |
| 11 | Full experiments | Baselines, ablations, energy and quality results |
| 12 | Final documentation | Repository, report, demo video and manuscript draft |

# 23. Outcome Levels

| Level | Required Components |
| --- | --- |
| Minimum viable product | Raspberry Pi, two quantized models, rule router, FastAPI, monitoring and cloud fallback |
| Strong final-year project | Learned router, local RAG, semantic cache, offline speech, Android client and energy measurement |
| Publication-quality system | Quality-constrained optimization, online adaptation, cooperative phone–Pi execution, complete ablations and reproducible dataset |

# 24. Common Mistakes to Avoid

Starting with the Android application before proving the runtime on Linux.

Using too many models before validating a simple two-model hierarchy.

Claiming novelty only from combining LLM, RAG, STT and TTS.

Fine-tuning before measuring the base model and RAG baselines.

Evaluating only latency while ignoring quality, energy and memory.

Using prompt length as the only complexity indicator.

Comparing models with different prompts or generation parameters.

Reporting only average latency without P50, P95 and standard deviation.

Treating estimated power as experimentally measured energy.

Sending private prompts to cloud services without explicit policy control.

# 25. Final Implementation Checklist

Run one local model and record baseline metrics.

Benchmark quantization and select deployment formats.

Run small and medium local models through persistent APIs.

Add monitoring and a rule-based router.

Build the routing dataset and train the learned router.

Integrate local RAG, caching and cloud fallback.

Add offline STT and TTS.

Develop the Android client and cooperative routing.

Instrument energy and conduct controlled experiments.

Complete baselines, ablations, quality evaluation and documentation.

Best final outcome: A reproducible edge-AI runtime that demonstrates measurable reductions in latency, energy and cloud dependence while maintaining a clearly defined response-quality target.

End of Implementation Roadmap

# IMPLEMENTATION CODE AND EXECUTION GUIDE

Runnable reference implementation for the CortexEdge prototype

Implementation note: The code below is a coherent reference implementation. Copy each listing into the indicated path. Model filenames and cloud credentials must be adapted to the selected models and provider.

# Appendix A — Project Setup

Create the following folders from the project root. The commands assume Raspberry Pi OS or another Debian-based 64-bit Linux system.

A.1 System packages and Python environment

sudo apt update
sudo apt full-upgrade -y
sudo apt install -y git git-lfs cmake build-essential python3 python3-pip \
    python3-venv ffmpeg libopenblas-dev sqlite3

mkdir -p ~/cortexedge/{app/{api,router,inference,rag,cache,monitoring,speech},models/{llm,embeddings,stt,tts},datasets,experiments,tests}
cd ~/cortexedge
python3 -m venv .venv
source .venv/bin/activate
python -m pip install --upgrade pip
pip install fastapi uvicorn pydantic pydantic-settings requests psutil pandas numpy \
    scikit-learn sentence-transformers faiss-cpu diskcache mlflow pytest \
    pymupdf python-docx python-multipart

A.2 Build llama.cpp with OpenBLAS

cd ~/cortexedge
git clone https://github.com/ggml-org/llama.cpp.git
cd llama.cpp
cmake -B build -DGGML_BLAS=ON -DGGML_BLAS_VENDOR=OpenBLAS \
    -DCMAKE_BUILD_TYPE=Release
cmake --build build --config Release -j4
./build/bin/llama-cli --help

# Appendix B — Configuration and Data Models

Central configuration prevents model paths, ports and thresholds from being duplicated throughout the project.

B.1 app/config.py

from pathlib import Path
from pydantic_settings import BaseSettings, SettingsConfigDict

ROOT = Path(__file__).resolve().parents[1]

class Settings(BaseSettings):
    small_model_url: str = "http://127.0.0.1:8101/v1/chat/completions"
    medium_model_url: str = "http://127.0.0.1:8102/v1/chat/completions"
    cloud_model_url: str | None = None
    cloud_api_key: str | None = None
    embedding_model: str = "sentence-transformers/all-MiniLM-L6-v2"
    faiss_index_path: Path = ROOT / "datasets/faiss.index"
    chunk_store_path: Path = ROOT / "datasets/chunks.json"
    database_path: Path = ROOT / "experiments/cortexedge.db"
    cache_path: Path = ROOT / ".cache"
    semantic_cache_threshold: float = 0.95
    max_cpu_temperature_c: float = 75.0
    minimum_free_ram_mb: int = 1500
    request_timeout_s: int = 90
    model_config = SettingsConfigDict(env_file=".env", extra="ignore")

settings = Settings()

B.2 app/schemas.py

from typing import Literal, Any
from pydantic import BaseModel, Field

Route = Literal["small", "medium", "local_rag", "cloud", "cache"]

class QueryRequest(BaseModel):
    text: str = Field(min_length=1, max_length=20000)
    offline_only: bool = False
    private: bool = False
    use_documents: bool = False
    response_mode: Literal["text", "voice"] = "text"
    quality_priority: float = Field(0.5, ge=0.0, le=1.0)
    latency_priority: float = Field(0.5, ge=0.0, le=1.0)
    energy_priority: float = Field(0.5, ge=0.0, le=1.0)

class InferenceResult(BaseModel):
    text: str
    route: Route
    latency_ms: float
    ttft_ms: float | None = None
    prompt_tokens: int | None = None
    completion_tokens: int | None = None
    tokens_per_second: float | None = None
    metadata: dict[str, Any] = {}

class SystemState(BaseModel):
    free_ram_mb: float
    cpu_percent: float
    cpu_temperature_c: float | None
    network_available: bool
    loaded_model: str | None = None

# Appendix C — Runtime Monitoring and Feature Extraction

C.1 app/monitoring/system_state.py

import socket
from pathlib import Path
import psutil
from app.schemas import SystemState

THERMAL_PATH = Path("/sys/class/thermal/thermal_zone0/temp")

def read_temperature() -> float | None:
    try:
        return float(THERMAL_PATH.read_text().strip()) / 1000.0
    except (OSError, ValueError):
        return None

def network_available(host: str = "1.1.1.1", port: int = 53) -> bool:
    try:
        with socket.create_connection((host, port), timeout=1.0):
            return True
    except OSError:
        return False

def read_system_state(loaded_model: str | None = None) -> SystemState:
    vm = psutil.virtual_memory()
    return SystemState(
        free_ram_mb=vm.available / (1024 * 1024),
        cpu_percent=psutil.cpu_percent(interval=0.1),
        cpu_temperature_c=read_temperature(),
        network_available=network_available(),
        loaded_model=loaded_model,
    )

C.2 app/router/features.py

import math
import re
from dataclasses import dataclass, asdict

REASONING_WORDS = {"derive", "prove", "compare", "analyse", "analyze", "why", "steps"}
CODE_MARKERS = {"python", "java", "c++", "code", "function", "algorithm", "debug"}
MATH_PATTERN = re.compile(r"[=+\-*/^]|\b(sin|cos|log|integral|matrix)\b", re.I)

@dataclass
class QueryFeatures:
    token_count: int
    sentence_count: int
    has_code: int
    has_math: int
    reasoning_score: float
    multi_part_score: float
    requires_documents: int
    complexity_score: float

    def as_dict(self):
        return asdict(self)

def extract_features(text: str, requires_documents: bool = False) -> QueryFeatures:
    words = re.findall(r"\b\w+\b", text.lower())
    token_count = len(words)
    sentence_count = max(1, len(re.findall(r"[.!?]", text)))
    has_code = int(any(w in CODE_MARKERS for w in words) or "```" in text)
    has_math = int(bool(MATH_PATTERN.search(text)))
    reasoning_hits = sum(w in REASONING_WORDS for w in words)
    reasoning_score = min(1.0, reasoning_hits / 3.0)
    multi_part_score = min(1.0, (text.count("?") + text.count(";") + text.count("\n")) / 4.0)
    length_score = min(1.0, math.log1p(token_count) / math.log(513))
    complexity = (
        0.20 * length_score + 0.20 * reasoning_score + 0.15 * has_code +

0.15 * has_math + 0.15 * multi_part_score + 0.15 * int(requires_documents)
    )
    return QueryFeatures(token_count, sentence_count, has_code, has_math,
                         reasoning_score, multi_part_score,
                         int(requires_documents), round(complexity, 4))

# Appendix D — Adaptive Routing

Begin with the transparent rule router. It provides an auditable baseline and generates initial labels for later learned routing.

D.1 app/router/rule_router.py

from dataclasses import dataclass
from app.config import settings
from app.router.features import QueryFeatures
from app.schemas import QueryRequest, SystemState, Route

@dataclass
class RoutingDecision:
    route: Route
    reason: str

def select_route(features: QueryFeatures, state: SystemState,
                 request: QueryRequest) -> RoutingDecision:
    private_mode = request.private or request.offline_only

    if request.use_documents or features.requires_documents:
        return RoutingDecision("local_rag", "Document-grounded request")

    if private_mode:
        route = "small" if features.complexity_score <= 0.45 else "medium"
        return RoutingDecision(route, "Private/offline policy prohibits cloud")

    too_hot = state.cpu_temperature_c is not None and \
        state.cpu_temperature_c > settings.max_cpu_temperature_c
    low_memory = state.free_ram_mb < settings.minimum_free_ram_mb

    if too_hot or low_memory:
        if state.network_available and features.complexity_score > 0.35:
            return RoutingDecision("cloud", "Local resource pressure")
        return RoutingDecision("small", "Resource pressure with no cloud")

    if features.complexity_score < 0.35:
        return RoutingDecision("small", "Low predicted complexity")
    if features.complexity_score < 0.70:
        return RoutingDecision("medium", "Moderate predicted complexity")

if state.network_available:
        return RoutingDecision("cloud", "High complexity and network available")
    return RoutingDecision("medium", "High complexity but offline")

D.2 app/router/learned_router.py

from pathlib import Path
import joblib
import numpy as np
from app.router.features import QueryFeatures
from app.schemas import SystemState

FEATURE_ORDER = [
    "token_count", "sentence_count", "has_code", "has_math",
    "reasoning_score", "multi_part_score", "requires_documents",
    "complexity_score", "free_ram_mb", "cpu_percent",
    "cpu_temperature_c", "network_available"
]

class LearnedRouter:
    def __init__(self, model_path: str | Path):
        self.model = joblib.load(model_path)

    def predict(self, q: QueryFeatures, s: SystemState) -> str:
        row = q.as_dict() | {
            "free_ram_mb": s.free_ram_mb,
            "cpu_percent": s.cpu_percent,
            "cpu_temperature_c": s.cpu_temperature_c or 0.0,
            "network_available": int(s.network_available),
        }
        x = np.array([[row[name] for name in FEATURE_ORDER]], dtype=float)
        return str(self.model.predict(x)[0])

# Appendix E — Local and Cloud Inference

E.1 Start persistent local model servers

# Terminal 1: small model
./llama.cpp/build/bin/llama-server \
  -m models/llm/small-q4_k_m.gguf --host 127.0.0.1 --port 8101 \
  -t 4 -c 2048

# Terminal 2: medium model (run simultaneously only if RAM permits)
./llama.cpp/build/bin/llama-server \
  -m models/llm/medium-q4_k_m.gguf --host 127.0.0.1 --port 8102 \
  -t 4 -c 4096

E.2 app/inference/llm_client.py

import time
import requests
from app.config import settings
from app.schemas import InferenceResult

URLS = {"small": settings.small_model_url, "medium": settings.medium_model_url}

def run_local(route: str, prompt: str, max_tokens: int = 256) -> InferenceResult:
    start = time.perf_counter()
    response = requests.post(
        URLS[route],
        json={
            "model": route,
            "messages": [{"role": "user", "content": prompt}],
            "temperature": 0.2,
            "max_tokens": max_tokens,
            "stream": False,
        },
        timeout=settings.request_timeout_s,
    )
    response.raise_for_status()
    data = response.json()
    elapsed_ms = (time.perf_counter() - start) * 1000
    text = data["choices"][0]["message"]["content"]
    usage = data.get("usage", {})
    completion = usage.get("completion_tokens")
    tps = completion / (elapsed_ms / 1000) if completion and elapsed_ms else None
    return InferenceResult(
        text=text, route=route, latency_ms=elapsed_ms,
        prompt_tokens=usage.get("prompt_tokens"),
        completion_tokens=completion, tokens_per_second=tps,
        metadata={"backend": "llama.cpp"},
    )

def run_cloud(prompt: str, max_tokens: int = 256) -> InferenceResult:
    if not settings.cloud_model_url or not settings.cloud_api_key:
        raise RuntimeError("Cloud endpoint is not configured")
    start = time.perf_counter()
    r = requests.post(
        settings.cloud_model_url,
        headers={"Authorization": f"Bearer {settings.cloud_api_key}"},
        json={"messages": [{"role": "user", "content": prompt}],
              "max_tokens": max_tokens, "temperature": 0.2},
        timeout=settings.request_timeout_s,
    )
    r.raise_for_status()
    data = r.json()
    return InferenceResult(
        text=data["choices"][0]["message"]["content"], route="cloud",
        latency_ms=(time.perf_counter() - start) * 1000,
        metadata={"backend": "cloud"},
    )

# Appendix F — Exact and Semantic Cache

F.1 app/cache/semantic_cache.py

import hashlib
import json
from pathlib import Path
import numpy as np
from diskcache import Cache
from sentence_transformers import SentenceTransformer
from app.config import settings

class SemanticCache:
    def __init__(self):
        Path(settings.cache_path).mkdir(parents=True, exist_ok=True)
        self.cache = Cache(str(settings.cache_path / "exact"))
        self.embedder = SentenceTransformer(settings.embedding_model)
        self.records_path = settings.cache_path / "semantic.jsonl"
        self.records = self._load_records()

    def _load_records(self):
        if not self.records_path.exists(): return []
        return [json.loads(line) for line in self.records_path.read_text().splitlines() if line]

    @staticmethod
    def exact_key(text: str, route: str = "auto") -> str:
        return hashlib.sha256(f"{route}|{text.strip()}".encode()).hexdigest()

    def exact_get(self, text: str):
        return self.cache.get(self.exact_key(text))

    def exact_put(self, text: str, response: str):
        self.cache.set(self.exact_key(text), response, expire=7 * 86400)

    def semantic_get(self, text: str):
        if not self.records: return None
        q = self.embedder.encode([text], normalize_embeddings=True)[0]
        matrix = np.asarray([r["embedding"] for r in self.records], dtype="float32")

scores = matrix @ q.astype("float32")
        idx = int(np.argmax(scores))
        return self.records[idx]["response"] if scores[idx] >= settings.semantic_cache_threshold else None

    def semantic_put(self, text: str, response: str):
        emb = self.embedder.encode([text], normalize_embeddings=True)[0].tolist()
        record = {"query": text, "response": response, "embedding": emb}
        self.records.append(record)
        with self.records_path.open("a", encoding="utf-8") as f:
            f.write(json.dumps(record) + "\n")

# Appendix G — Local Retrieval-Augmented Generation

G.1 app/rag/ingest.py

import json
from pathlib import Path
import faiss
import fitz
import numpy as np
from sentence_transformers import SentenceTransformer
from app.config import settings

def extract_pdf(path: Path) -> str:
    with fitz.open(path) as pdf:
        return "\n".join(page.get_text("text") for page in pdf)

def chunk_text(text: str, size: int = 450, overlap: int = 70):
    words = text.split()
    chunks = []
    step = size - overlap
    for start in range(0, len(words), step):
        chunk = " ".join(words[start:start + size]).strip()
        if len(chunk.split()) >= 40: chunks.append(chunk)
    return chunks

def build_index(document_dir: str):
    embedder = SentenceTransformer(settings.embedding_model)
    records = []
    for path in Path(document_dir).glob("*.pdf"):
        for number, chunk in enumerate(chunk_text(extract_pdf(path))):
            records.append({"source": path.name, "chunk": number, "text": chunk})
    vectors = embedder.encode([r["text"] for r in records],
                              normalize_embeddings=True).astype("float32")
    index = faiss.IndexFlatIP(vectors.shape[1])
    index.add(vectors)
    faiss.write_index(index, str(settings.faiss_index_path))
    settings.chunk_store_path.write_text(json.dumps(records, ensure_ascii=False), encoding="utf-8")
    print(f"Indexed {len(records)} chunks")

if __name__ == "__main__":
    build_index("datasets/documents")

G.2 app/rag/retriever.py

import json
import faiss
from sentence_transformers import SentenceTransformer
from app.config import settings

class Retriever:
    def __init__(self):
        self.embedder = SentenceTransformer(settings.embedding_model)
        self.index = faiss.read_index(str(settings.faiss_index_path))
        self.records = json.loads(settings.chunk_store_path.read_text(encoding="utf-8"))

    def search(self, query: str, top_k: int = 4):
        q = self.embedder.encode([query], normalize_embeddings=True).astype("float32")
        scores, ids = self.index.search(q, top_k)
        return [self.records[i] | {"score": float(scores[0][rank])}
                for rank, i in enumerate(ids[0]) if i >= 0]

def build_rag_prompt(question: str, passages: list[dict]) -> str:
    context = "\n\n".join(
        f"[Source: {p['source']}, chunk {p['chunk']}]\n{p['text']}" for p in passages
    )
    return f"""Answer using only the supplied context. If the answer is absent, say so.
Cite sources using [filename, chunk number].

CONTEXT
{context}

QUESTION
{question}

ANSWER"""

# Appendix H — Experiment Logging

H.1 app/monitoring/logger.py

import json
import sqlite3
from datetime import datetime, timezone
from app.config import settings

SCHEMA = """
CREATE TABLE IF NOT EXISTS requests (
 id INTEGER PRIMARY KEY AUTOINCREMENT, timestamp TEXT, prompt_hash TEXT,
 route TEXT, reason TEXT, latency_ms REAL, ttft_ms REAL, tokens_per_second REAL,
 free_ram_mb REAL, cpu_percent REAL, temperature_c REAL, network_available INTEGER,
 quality_score REAL, metadata_json TEXT
);"""

def initialize():
    with sqlite3.connect(settings.database_path) as con:
        con.execute(SCHEMA)

def log_request(prompt_hash, route, reason, result, state, quality_score=None):
    initialize()
    row = (
        datetime.now(timezone.utc).isoformat(), prompt_hash, route, reason,
        result.latency_ms, result.ttft_ms, result.tokens_per_second,
        state.free_ram_mb, state.cpu_percent, state.cpu_temperature_c,
        int(state.network_available), quality_score, json.dumps(result.metadata),
    )
    with sqlite3.connect(settings.database_path) as con:
        con.execute("""INSERT INTO requests
        (timestamp,prompt_hash,route,reason,latency_ms,ttft_ms,tokens_per_second,
         free_ram_mb,cpu_percent,temperature_c,network_available,quality_score,metadata_json)
        VALUES (?,?,?,?,?,?,?,?,?,?,?,?,?)""", row)

# Appendix I — Complete FastAPI Orchestrator

I.1 app/api/server.py

import hashlib
from fastapi import FastAPI, HTTPException
from app.schemas import QueryRequest
from app.router.features import extract_features
from app.router.rule_router import select_route
from app.monitoring.system_state import read_system_state
from app.monitoring.logger import log_request
from app.inference.llm_client import run_local, run_cloud
from app.cache.semantic_cache import SemanticCache
from app.rag.retriever import Retriever, build_rag_prompt

app = FastAPI(title="CortexEdge", version="0.1.0")
cache = SemanticCache()
retriever = None

@app.on_event("startup")
def startup():
    global retriever
    try: retriever = Retriever()
    except Exception: retriever = None

@app.get("/health")
def health():
    return {"status": "ok", "system": read_system_state().model_dump()}

@app.post("/query")
def query(request: QueryRequest):
    cached = cache.exact_get(request.text)
    if cached and not request.private:
        return {"route": "cache", "response": cached, "latency_ms": 0.0}

    state = read_system_state()
    features = extract_features(request.text, request.use_documents)
    decision = select_route(features, state, request)

prompt = request.text
    route = decision.route

    try:
        if route == "local_rag":
            if retriever is None: raise RuntimeError("RAG index is not available")
            passages = retriever.search(request.text)
            prompt = build_rag_prompt(request.text, passages)
            result = run_local("medium", prompt)
            result.route = "local_rag"
            result.metadata["sources"] = passages
        elif route in {"small", "medium"}:
            result = run_local(route, prompt)
        elif route == "cloud":
            result = run_cloud(prompt)
        else:
            raise RuntimeError(f"Unsupported route: {route}")
    except Exception as exc:
        # Controlled fallback: medium -> small -> cloud only if policy allows.
        if route == "medium": result = run_local("small", prompt)
        elif not request.offline_only and not request.private and state.network_available:
            result = run_cloud(prompt)
        else: raise HTTPException(status_code=503, detail=str(exc))

    if not request.private:
        cache.exact_put(request.text, result.text)
    prompt_hash = hashlib.sha256(request.text.encode()).hexdigest()
    log_request(prompt_hash, result.route, decision.reason, result, state)
    return {"route": result.route, "reason": decision.reason,
            "response": result.text, "latency_ms": result.latency_ms,
            "tokens_per_second": result.tokens_per_second,
            "system": state.model_dump()}

# Run: uvicorn app.api.server:app --host 0.0.0.0 --port 8000

I.2 Test the API

uvicorn app.api.server:app --host 0.0.0.0 --port 8000

curl -X POST http://127.0.0.1:8000/query \
  -H "Content-Type: application/json" \
  -d '{"text":"Explain model quantization in simple terms.","offline_only":true}'

curl http://127.0.0.1:8000/health

# Appendix J — Automated Benchmarking and Dataset Generation

J.1 scripts/benchmark_routes.py

import csv
import time
from pathlib import Path
import psutil
from app.inference.llm_client import run_local, run_cloud
from app.monitoring.system_state import read_system_state

ROUTES = ["small", "medium", "cloud"]

def execute(route, prompt):
    return run_cloud(prompt) if route == "cloud" else run_local(route, prompt)

def main():
    prompts = [line.strip() for line in Path("datasets/prompts.txt").read_text().splitlines() if line.strip()]
    Path("experiments/results").mkdir(parents=True, exist_ok=True)
    with open("experiments/results/route_benchmark.csv", "w", newline="", encoding="utf-8") as f:
        fields = ["prompt_id","route","latency_ms","tokens_per_second",
                  "rss_mb","free_ram_mb","temperature_c","response"]
        writer = csv.DictWriter(f, fieldnames=fields); writer.writeheader()
        process = psutil.Process()
        for pid, prompt in enumerate(prompts):
            for route in ROUTES:
                try:
                    result = execute(route, prompt)
                    state = read_system_state()
                    writer.writerow({
                        "prompt_id": pid, "route": route,
                        "latency_ms": result.latency_ms,
                        "tokens_per_second": result.tokens_per_second,
                        "rss_mb": process.memory_info().rss/(1024*1024),
                        "free_ram_mb": state.free_ram_mb,
                        "temperature_c": state.cpu_temperature_c,
                        "response": result.text.replace("\n", " "),
                    })

f.flush(); time.sleep(2)
                except Exception as exc:
                    print(pid, route, exc)

if __name__ == "__main__": main()

J.2 scripts/train_router.py

import joblib
import pandas as pd
from sklearn.compose import ColumnTransformer
from sklearn.ensemble import RandomForestClassifier
from sklearn.metrics import classification_report, confusion_matrix
from sklearn.model_selection import train_test_split
from sklearn.pipeline import Pipeline
from sklearn.preprocessing import StandardScaler

FEATURES = ["token_count","sentence_count","has_code","has_math",
            "reasoning_score","multi_part_score","requires_documents",
            "complexity_score","free_ram_mb","cpu_percent",
            "cpu_temperature_c","network_available"]

df = pd.read_csv("datasets/routing_training.csv").dropna(subset=FEATURES + ["best_route"])
X, y = df[FEATURES], df["best_route"]
X_train, X_test, y_train, y_test = train_test_split(
    X, y, test_size=0.2, stratify=y, random_state=42)

model = Pipeline([
    ("scale", StandardScaler()),
    ("classifier", RandomForestClassifier(
        n_estimators=250, max_depth=12, class_weight="balanced", random_state=42)),
])
model.fit(X_train, y_train)
pred = model.predict(X_test)
print(classification_report(y_test, pred))
print(confusion_matrix(y_test, pred))
joblib.dump(model, "experiments/router.joblib")

# Appendix K — Energy Measurement

K.1 INA219 logging example

# Install the sensor library
pip install adafruit-circuitpython-ina219

# scripts/log_power.py
import csv, time
import board, busio
from adafruit_ina219 import INA219

i2c = busio.I2C(board.SCL, board.SDA)
sensor = INA219(i2c)
interval = 0.1
energy_j = 0.0

with open("experiments/results/power.csv", "w", newline="") as f:
    w = csv.writer(f); w.writerow(["time_s","voltage_v","current_a","power_w","energy_j"])
    start = time.perf_counter(); previous = start
    while True:
        now = time.perf_counter(); dt = now - previous; previous = now
        voltage = sensor.bus_voltage + sensor.shunt_voltage
        current = sensor.current / 1000.0
        power = voltage * current
        energy_j += power * dt
        w.writerow([now-start, voltage, current, power, energy_j]); f.flush()
        time.sleep(interval)

Implementation note: Measure idle power for a fixed period. For each query, report net energy = measured query energy minus idle power multiplied by query duration. Repeat every configuration at least five times after a warm-up run.

# Appendix L — Offline Speech Components

L.1 Build and run whisper.cpp

cd ~/cortexedge
git clone https://github.com/ggml-org/whisper.cpp.git
cd whisper.cpp
cmake -B build
cmake --build build -j4 --config Release
sh ./models/download-ggml-model.sh tiny.en

ffmpeg -i input.mp3 -ar 16000 -ac 1 -c:a pcm_s16le input.wav
./build/bin/whisper-cli -m models/ggml-tiny.en.bin -f input.wav

L.2 Piper text-to-speech command

echo "CortexEdge is running locally." | piper \
  --model models/tts/en_US-lessac-medium.onnx \
  --output_file output.wav
aplay output.wav

# Appendix M — Minimum Tests

M.1 tests/test_router.py

from app.router.features import extract_features
from app.router.rule_router import select_route
from app.schemas import QueryRequest, SystemState

def state(ram=4000, temp=55, network=True):
    return SystemState(free_ram_mb=ram, cpu_percent=15,
                       cpu_temperature_c=temp, network_available=network)

def test_simple_prompt_uses_small_model():
    q = QueryRequest(text="Hello")
    decision = select_route(extract_features(q.text), state(), q)
    assert decision.route == "small"

def test_private_complex_prompt_never_uses_cloud():
    text = "Derive and compare three algorithms with code and mathematical analysis."
    q = QueryRequest(text=text, private=True)
    decision = select_route(extract_features(text), state(), q)
    assert decision.route in {"small", "medium"}

def test_document_request_uses_rag():
    q = QueryRequest(text="Summarize the uploaded paper", use_documents=True)
    decision = select_route(extract_features(q.text, True), state(), q)
    assert decision.route == "local_rag"

def test_resource_pressure_can_offload():
    q = QueryRequest(text="Analyse this difficult multi-step problem and provide code.")
    decision = select_route(extract_features(q.text), state(ram=700, temp=80), q)
    assert decision.route in {"small", "cloud"}

M.2 Run tests and basic quality checks

pytest -q
python -m compileall app scripts
curl http://127.0.0.1:8000/health

# Appendix N — Recommended Execution Sequence

| Step | Action |
| --- | --- |
| 1 | Build llama.cpp and run the small model manually. |
| 2 | Start the small model as a persistent server and test it with curl. |
| 3 | Add the medium model and establish memory-safe loading rules. |
| 4 | Run the FastAPI service with the rule-based router. |
| 5 | Add logging and collect benchmark data for identical prompts. |
| 6 | Build the local RAG index and test document-grounded questions. |
| 7 | Add exact caching, then cautiously enable semantic caching. |
| 8 | Generate route labels using quality-constrained cost selection. |
| 9 | Train and compare lightweight learned routers. |
| 10 | Add STT/TTS only after text inference is stable. |
| 11 | Implement the Android client and later on-device inference. |
| 12 | Complete baselines, ablations, energy measurements and human evaluation. |

End of implementation code guide